## Slide 1
Smart Energy Active Learning + HITL
Current implementation and next steps
Gašper Leskovec
1

## Slide 2
1. Current division of work
Greek team / dashboard
Dashboard for operator interaction
Selection of low-confidence / uncertain operating points
Writing selected samples as appended rows to MinIO
Triggering the retraining API from the dashboard
JSI / retraining backend
FastAPI retraining service
MinIO input/output integration
Local merge of base dataset + appended rows
Random Forest retraining and metrics export
Dockerized deployment on Atena
Key point: the current deployed API retrains on samples prepared by the dashboard; sample selection is the part we now want to formalize further.
2

## Slide 3
2. What is already implemented
Baseline N-1 security dataset and Random Forest model uploaded to MinIO
Experimental AL loop implemented: entropy, uncertainty, margin and random sampling
FastAPI retraining API implemented with GET /health and POST /retrain
API dockerized and deployed on Atena: http://atena.ijs.si:5004
Dashboard integration confirmed by UBITECH
Timeout issue solved by keeping the base dataset locally and downloading only appended rows from MinIO
Current retraining flow
Dashboard → MinIO appended rows → Atena /retrain → merge with local base dataset → retrain RF → upload model.joblib + metrics.json to MinIO
3

## Slide 4
3. Current API and deployment
Atena deployment
Docker image: leskovecg/smart-energy-api:1.2.0
Container name: retraining-api
Host port 5004 mapped to container port 8000
Environment variables loaded from .env
Local data folder mounted to /app/data
Retrain endpoint
Input: MinIO key for latest appended rows
Base dataset is already available locally on Atena
Output: updated model path, metrics path and metrics values
Authentication via X-API-Key
Used by the dashboard as the retraining mechanism
Important implementation detail
The API is currently strategy-agnostic: it retrains on the dataset prepared by the dashboard. It does not yet expose a deployed endpoint that ranks candidate samples by AL strategy.
4

## Slide 5
4. Existing AL evidence
Previous experiments show that uncertainty-based AL is useful for N-1 security assessment
Compared strategies: entropy, margin, uncertainty and random baseline
At ACC ≥ 0.92, AL reached target performance with about 500 labels vs. 1,040 for random
At AUC ≥ 0.98, AL reached target performance with about 580 labels vs. 960 for random
This supports the next step: operationalizing AL strategies inside the HITL dashboard workflow
Interpretation for the pilot
The research result is already promising. The open work is not whether AL can help, but how to expose the strategy selection, operator review and retraining loop in the actual dashboard/API architecture.
5

## Slide 6
5. Next iteration: AL strategy selection
Expose the existing AL strategies in the deployed dashboard/API flow
Frontend/dashboard should allow the operator to select a strategy
Backend should provide a strategy-based sample-selection endpoint
The endpoint would return candidate samples ranked by the chosen strategy
The operator can then choose which samples to include in the next retraining round
Required alignment
Input format from dashboard to backend
Returned sample IDs, scores and explanations
How the operator confirms selected samples before retraining
6

## Slide 7
6. XAI, grid-aware AL and evaluation
XAI / confidence support
Backend can compute confidence and AL-related scores
Potentially add feature importance or SHAP-like explanations
Useful when multiple records have similar uncertainty but different reasons
Domain-aware / grid-aware selection
We have the static pandapower grid model
Dataset contains aggregated indicators: line loading and min/max voltage
Need to clarify per-sample details: outage, overloaded line, voltage-violating bus, affected elements or segments
HCI / XAI evaluation
Jože will propose how to measure HCI effectiveness and satisfaction
Evaluation can use the WP5 Benchmark Suite where applicable
Operator questionnaires may be used if already covered by the Benchmark Suite
Goal: understand whether AL/XAI/grid-aware insights improve operator experience and model quality
7

## Slide 8
7. Planned work for the next weeks
Backend / JSI – Gašper
Keep retraining API stable on Atena
Define sample-selection endpoint contract
Implement ranking for entropy, uncertainty, margin and random
Add confidence and optional XAI summaries to returned candidates
Dashboard / UBITECH – Kostas, Magda
Expose strategy selector in the frontend
Send candidate samples / features to backend
Display ranked samples, scores and explanations
Let the operator confirm samples for the new retraining round
Evaluation / Jože + Ivana
Define HCI/XAI evaluation protocol
Map evaluation to WP5 Benchmark Suite
Prepare operator-oriented questionnaires if needed
Assess operator experience and model quality impact
8